Summary / Overview

AON Affinity Technology is seeking a qualified partner to provide ongoing managed services for the Data Foundation 2.0 platform. Data Foundation 2.0 is a strategic enterprise platform. It will serve as the authoritative source for core business data and enable analytics, digital, and AI use cases across the organization.

This engagement is not staff augmentation. It is an outcome-based managed service with measurable maturity outcomes and clearly defined service levels and performance commitments.

The selected partner will be accountable for:

- Building and continuously maturing the Data Foundation 2.0 platform

- Operating, monitoring, and stabilizing the platform at enterprise scale under agreed SLAs and KPIs

- Providing ongoing enhancements to ingestion, data models, data quality, observability, and cost efficiency

- Ensuring knowledge continuity, robust documentation, and effective collaboration with AON colleagues

Background & Current State

Current State Overview

Data Foundation 2.0 is in early maturity.

Current conditions include:

- Foundational enterprise warehouse schema defined

- Core infrastructure baseline established

- Approximately 10 percent of required enterprise sources integrated (( Primary AuMine and AS400))

- Limited ingestion standardization

- Hybrid model AWS with Azure under consideration

- AuGr currently in use with decommissioning in progress (target decommission Q2-Q3 2026)

- Other domains to be identified in future state

Significant work remains to scale ingestion, expand canonical models, strengthen controls, formalize observability, and align cloud posture to the evolving AWS and Azure strategy.

Source System Landscape & Prioritization

The platform consolidates data from a distributed system landscape that includes polPolicy, Claims, Surplus Lines, Customer, Agency, Risk, and Marketing, with data enrichment to feed into the Data Analytics Platform.

Source onboarding is prioritized based on:

- Focus on bringing in more source data

- Add other domains such as Risk, Claims, and Surplus Lines

- Enable MDM with Reltio

- Establish defined ingestion patterns

- Move the database from Aurora DB to PostgreSQL

There was a significant amount of backlog work required to support and accommodate the transition states.

Vendors must describe how they will work with AON to operate a structured intake and prioritization model for source onboarding, including roles, decision criteria, and governance.

Target Vision & Design Principles

Data Foundation 2.0 will be:

- Central and authoritative

- Authoritative, not duplicative

- Transaction-first with a defined enrichment path

- Analytics and AI ready by design

- Evolvable through modular architecture

- Secure and compliant

Security, observability, reliability, and automation must be embedded by design rather than layered later. The platform must support AWS and Azure environments. The vendor must provide component equivalency mapping and migration flexibility and must operate the managed service in a way that maintains this flexibility over time.

Scope of Managed Services

1. Data Platform & Infrastructure Enablement and Operations

Responsibilities include:

- Evolve and maintain warehouse infrastructure and scalable architecture

- Implement and maintain Infrastructure as Code

- Align and operate CI/CD pipelines to Azure DevOps standards

- Implement and continuously improve the monitoring and observability framework

- Define and manage cost management and optimization approach

- Provide and maintain Azure equivalency for AWS components

- Define and maintain the AuGr decommissioning plan and any successor arrangements

Required deliverables include, and must be kept current throughout the engagement:

- Engineering solution documentation

- Infrastructure design documentation

- Pipeline configuration artifacts

- Monitoring dashboards

- Operational runbooks

2. Source System Integration & Ingestion

The vendor must:

- Define and maintain a standardized ingestion framework

- Implement and operate metadata-driven pipelines

- Map source systems to canonical enterprise schemas

- Implement schema version control

- Establish and maintain automated reconciliation with target coverage of at least 95 percent

- Define and enforce data contract governance

- Propose and deliver measurable onboarding velocity targets for new sources

- Migrate current warehouse database from Aurora DB to Aurora PostgreSQL

- Enable Data Masking on PII

- Enable standardized data quality processes

The ingestion framework must support traceability, scale, and performance.

3. Data Modeling & Warehouse Expansion

The vendor must:

- Expand canonical models beyond current P&C focus

- Incorporate Life, Health, Claims, and Risk domains

- Enable cross-domain data relationships

- Ensure models support analytics and AI use cases

- Maintain formal schema governance

- Transition from AWS Gateway to APIM.

- Synchronize data warehouse with the Analytics Dara bricks platform.

- Adding marketing data and CW data source

- Add enriching fields

Deliverables include, and must be maintained over time:

- Logical and physical models

- Data dictionary

- Lineage documentation

- Model evolution roadmap

4. Data Quality, Observability & Alerting

The vendor must implement and operate a structured observability framework across ingestion, transformation, and consumption layers.

This includes:

- Data quality rules framework

- Profiling and validation controls

- Automated reconciliation

- Pipeline health monitoring

- Latency tracking

- Failure detection

- Structured alerting with severity classification

- Defined incident response model

- Remediation workflow with documented root cause analysis (RCA)

Monitoring must support operational dashboards and executive reporting views that will be integrated into what is or will be in pl  ace for Affinity. Alerting must be actionable and measurable. False positives must be controlled through disciplined tuning.

5. Engineering Standards & Delivery Practices

The vendor must define and adhere to engineering standards that promote stability, speed, and transparency.

This includes:

- CI/CD automation for all pipelines

- Peer code review standards

- Branching and version control discipline

- Automated testing for data pipelines

- Environment parity controls

- Infrastructure as Code for repeatability

- Secure development practices

- Backlog-driven delivery model

- Sprint cadence and measurable delivery commitments

The vendor must demonstrate Agile delivery maturity and alignment to measurable iteration outcomes, and must integrate with AON’s governance and planning processes.

Service Management Model (Managed Service)

The managed service must be structured to provide both stable operations and ongoing enhancements. Vendors must describe their proposed service management model, including:

- Service governance and joint steering forums

- Demand intake and prioritization (change, enhancements, new sources)

- Incident, problem, and change management processes

- Release management and deployment approach

- Reporting cadence for KPIs, SLAs, risks, and issues

The vendor assumes operational responsibility for the platform under this model.

Core operational responsibilities include:

- Pipeline reliability and availability

- SLA adherence across agreed services

- Monitoring and alerting operations

- Incident management, including RCA and corrective actions

- Performance tuning and capacity planning

- Cost optimization and financial transparency

Vendors must define proposed SLA and SLO targets, aligned with the KPI framework below, and provide sample reporting dashboards.

Security, Compliance & Data Protection

The vendor must define and operate controls for:

- Encryption standards

- Access control model

- PII handling approach

- Audit logging and retention

- Regulatory alignment

- Data residency controls

Security must be integrated into architecture and pipeline design and must be demonstrably embedded in day-to-day operations, including change management and incident response.

Additional Use case of AI related:

- Enable MCP endpoint top of Data Graph Layer

- Data stewards Agent

- Data Retention Agent

Technology Stack Alignment

The current stack includes AWS services with Azure migration under consideration.

The vendor must:

- Support AWS and Azure environments in the managed service

- Provide service equivalency mapping across clouds

- Align to Azure DevOps pipeline standards

- Provide an AuGr exit strategy and plan for any legacy/decommissioning activity

- Define and maintain a cloud portability approach

Vendors should describe how their tooling, processes, and automation will support this multi-cloud posture.

Roles & Responsibility Matrix

The vendor must include a detailed roles and responsibilities matrix that defines:

- Role ownership across build, enhancement, and operations activities

- Internal onboarding and knowledge-sharing approach

- Vendor versus AON responsibilities and escalation paths

Roles must include, at minimum:

- Data Foundation Technical Lead ( OnShore or near shore service owner)

- Data Engineers

- Data Modeler

- DataOps or DevOps Engineer

- Data Governance Lead/ Data Specialist

- Scrum Master

The matrix must clearly show RACI (or equivalent) assignments for key processes such as incident management, change management, release management, and source onboarding.

Commercial Model

The vendor must provide a transparent commercial model aligned to a managed service engagement. This should include:

- Clear definition of base managed service scope and pricing (e.g., fixed monthly fee or capacity-based)

- Role-based rate card for out-of-scope or incremental work

- Pricing for major change or expansion of scope (e.g., significant new domains, large-scale migrations)

- Ramp-up and ramp-down flexibility, including how volume and complexity changes affect pricing

Pricing must be transparent, predictable, and explicitly tied to service scope and performance commitments.

Measurable KPI and SLA Framework

The vendor must align to the following KPI categories. During the initial period of the managed service, a formal baseline assessment will be conducted. Where metrics are not currently measured, the vendor must propose and implement an instrumentation plan.

These KPIs will be used to govern the managed service and form the basis for SLAs and continuous improvement targets.

| KPI | Description | Target Range / Expectation | Calculation Method |  | Measurement & Tracking |  |
| --- | --- | --- | --- | --- | --- | --- |
| Ingestion Success Rate | Percentage of successful pipeline executions | ≥ 99.5% |  | Successful runs / Total runs |  | Automated pipeline logs and dashboard |
| MTTR | Mean time to resolve data incidents | Baseline, then reduce by ≥ 20% |  | Total resolution time / Incident count |  | Incident tracking system |
| Reconciliation Coverage | Percent of ingestion pipelines with automated reconciliation | ≥ 90% |  | Automated pipelines / Total pipelines |  | Quality control dashboard |
| Data Quality Defect Rate | Number of quality defects per domain | Baseline, then continuous reduction |  | Defects / Total data entities |  | Data quality reporting tool |
| Change Failure Rate | Percentage of deployments causing incidents | < 10% |  | Failed releases / Total releases |  | CI/CD tooling and incident tracking |
| Pipeline Lead Time | Time from ingestion request to production | Baseline, then ≥ 25% reduction |  | Production date – request date |  | Delivery tracking board |
| Observability Coverage | Percentage of pipelines with monitoring and alerting | 100% |  | Monitored pipelines / Total pipelines |  | Monitoring dashboard |
| Documentation Completeness | Percentage of systems with runbooks and lineage | 100% within agreed timeframe |  | Documented systems / Total systems |  | Documentation repository audit |
| Cost Efficiency | Cost per pipeline or data domain | Baseline, then demonstrable optimization |  | Total platform cost / Active pipelines |  | Financial reporting model |
| Internal Readiness Index | Competency readiness of AON internal team | ≥ defined threshold (to be agreed) |  | Structured assessment score |  | Formal assessment process and governance |

Vendors must:

- Confirm their ability to measure and report these KPIs regularly

- Propose initial targets where “baseline then improve” is indicated

- Describe remediation and continuous improvement approaches when targets are not met

DS2.0 Conceptual View

DS2.0-Injection Logic

DS2.0- Service Logical Viewpoint

AP Capability Viewpoint